## Slide 1: Agile vs. Waterfall: Lessons from the SNHU Travel Project
A Case for Scrum-Agile in Modern Software Development
Landon Allanson, CS 250 6/20/26

## Slide 2: Roles on a Scrum-Agile Team
Product Owner – Maintains and prioritizes the product backlog; serves as the voice of the customer and ensures the team builds the correct product
Scrum Master – Organizes Scrum events, removes blockers, and protects the team from interruptions; ensure the framework is followed.
Development Team - A cross-functional group composed of developers and testers that work together to ensure a shippable increment is produced during each sprint; self-organizing and accountable
Every role is distinct but interdependent on the others. The team's success depends on all three working together.

## Slide 3: The SDLC in an Agile Framework
Concept/Initiation - Project scope, user stories, and initial backlog are defined; feasibility and priorities established
Iteration/Sprint - Development occurs in short cycles (1 – 4 weeks); each sprint produces a functional increment
Testing & Review - Continuous in every sprint; testers validated acceptance criteria before the sprint is over
Release - Shippable product delivered to stakeholders after quality is verified
Maintenance - Post-release support and ongoing refinement through additional sprints
Unlike Waterfall, phases repeat iteratively – feedback is incorporated at every cycle (Tetteh, 2024).

## Slide 4: How Waterfall Would Have Been Different
Waterfall follows a rigid, sequential process; Each phase must be fully completed before the next one begins (Mishra & Alzoubi, 2023).
Requirements are locked in at the start, making changes mid-project costly and disruptive
Taking SNHU Travel for example, when the Product Owner pivoted to detox and wellness destinations, Agile absorbed it as a backlog update; under Waterfall, it would have required rewriting requirements documentation and lead to the potential scrapping of completed work
Similarly, the wireframe revision to a slideshow format would have meant revisiting and re-approving design documents before any test cases could receive updates
Waterfall's strength is predictable timelines and costs when requirements are stable and well-understood from the outset
The key point here is that Waterfall works well when you know everything upfront. This made SNHU Travel's project a poor fit for such an approach.

## Slide 5: Choosing the Right Approach
Choose Agile when:
  Requirements are unclear or expected to change
  Frequent stakeholder feedback is both available and desirable
  The assigned team is small and cross-functional
  Speed of delivery matters more than predictability of cost or schedule
Choose Waterfall when:
  Requirements are fully defined and stable from the outset
  Strict regulatory or compliance documentation is required
  Budget and timeline predictability are a priority
  Customer involvement during the development process is limited
  Review the decision tree from Mishra & Alzoubi. Project complexity, requirement clarity, time/budget constraints, and customer involvement all inform the decision here.

## Slide 6: Agile Was the Right Call for SNHU Travel
The project's requirements were not fully defined from the start – the wireframe and content change emerged mid-project
Continuous collaboration between the Product Owner, tester, and developer was essential to ensuring accurate, relevant work
Iterative delivery allowed test cases and implementation to be refined each sprint rather than requiring an upfront commitment
Sprint Planning, Daily Scrums, and Retrospectives kept the team aligned and allowed blockers to surface early, matching what has been noted by Anifa et al. (2024)
A Waterfall approach would have lock in assumptions that proved incorrect, leading to significant effort being expended on rework

## Slide 7: References
Anifa, M. Ramakrishnan, S., Kabiraj, S., & Joghee, S. (2024). Systematic review of literature on Agile approach. SAGE Publications, 32(2), 84-105. https://doi.org/10.1177/09711023241272294
Ekechi, C. C., Okeke, C. D., & Adama, H. E. (2024). Enhancing Agile product development with Scrum methodologies: A detailed exploration of implementation practices and benefits. Engineering Science & Technology Journal, 5(5), 1542-1570. https://doi.org/10.51594/estj.v5i5.1108
Mishra, A., & Alzoubi, Y. I. (2023). Structured software development versus Agile software development: A comparative analysis. International Journal of System Assurance Engineering and Management, 14(4), 1504-1522. https://doi.org/10.1007/s13198-023-01958-5
Tetteh, S. G. (2024). Empirical study of Agile software development methodologies: A comparative analysis. Asian Journal of Research in Computer Science, 14(5), 30-42. https://doi.org/10.9734/ajrcos/2024/v17i5436